Industrial Safety AI Chatbot

Software Development Life Cycle (SDLC) Model

Phase 1 — PLANNING

▸ Project Goal: AI-based Industrial Safety Monitoring Chatbot

▸ Technology Stack: React.js, Node.js, MongoDB, Google Gemini AI

▸ Risk Analysis: MongoDB fallback → Local JSON DB

▸ Timeline: 5-week iterative development cycle

↓

Phase 2 — REQUIREMENTS ANALYSIS

▸ Functional: User Login/Register, AI Chat, Safety Alerts, Admin Dashboard, Multilingual Support

▸ Non-Functional: Performance (<2s), Security (JWT + bcrypt), Scalability, 99.9% Availability

▸ Tools: Figma (UI), Postman (API), MongoDB Compass (DB)

↓

Phase 3 — SYSTEM DESIGN

▸ HLD: React Frontend ↔ Express Backend ↔ MongoDB Atlas + Gemini AI + Nodemailer

▸ LLD: API Routes (/api/auth, /api/chat, /api/alerts), DB Schemas, JWT Middleware

▸ DB Models: User, Alert, Document, Department, EmergencyContact, SafetyRule

↓

Phase 4 — IMPLEMENTATION

▸ Iteration 1 – Foundation: Express server, MongoDB schemas, React + Vite setup

▸ Iteration 2 – Auth System: Register/Login API, JWT middleware, Login/Landing UI

▸ Iteration 3 – Core Chat: Gemini AI integration, Chat UI, Multilingual support

▸ Iteration 4 – Alert System: Alert CRUD API, Nodemailer email service, Raise Alert UI

▸ Iteration 5 – Admin Panel: Dashboard, Analytics View, User/Data management

↓

Phase 5 — TESTING

▸ Unit Testing: API routes, JWT verification, bcrypt hashing, Gemini response format

▸ Integration Testing: Frontend ↔ Backend, MongoDB ↔ Mongoose, Email service

▸ System Testing: Full chat flow, Alert raise & email flow, Admin CRUD operations

▸ UAT: Hindi/Hinglish chat, Mobile responsive UI, Admin alert verification

↓

Phase 6 — DEPLOYMENT

▸ Frontend: Vercel (React Static Build)

▸ Backend: Vercel Serverless Functions (Node.js/Express)

▸ Database: MongoDB Atlas Cloud Cluster

▸ Email: Gmail SMTP via Nodemailer

▸ Config: .env variables (GEMINI_API_KEY, MONGODB_URI, JWT_SECRET)

↓

Phase 7 — MAINTENANCE

▸ Bug fixes and performance monitoring

▸ Future Scope: Voice input, Real-time push notifications, Mobile App (React Native)

▸ Feature additions: More safety categories, PDF report export, Vehicle tracking module

▸ Feedback loop: Phase 7 → Phase 2 for next iteration

↻  Next Iteration → Returns to Phase 2

Figure 3: Software Development Life Cycle (SDLC) Model — Industrial Safety AI Chatbot

SDLC Visual Diagram

Figure 3(a): SDLC Flowchart — AI-Generated Visual